PLANNING LOGIC

(Prosperity Prognosticator – Startup Success Prediction Using Machine Learning)

Date

20-02-2026

🔑 Key Terms

• Sprint – A fixed time period during which selected tasks are completed.

• Epic – A large functional requirement (e.g., Model Training, Web Development).

• User Story – A specific task under an Epic.

• Story Point – A unit used to estimate effort using Fibonacci sequence (1, 2, 3, 5, 8).

📊 Effort Classification

• Very Easy → 1 Point
• Easy → 2 Points
• Moderate → 3–5 Points
• Difficult → 8+ Points

🟢 Sprint Planning

The project was divided into structured sprints to ensure systematic development.

🟢 Sprint 1: Data Preparation

Duration: 5 Days

Epics Covered:
Data Collection, Data Preprocessing

| User Story | Task | Story Points |
| --- | --- | --- |
| USN-1 | Collect startup dataset from Kaggle | 2 |
| USN-2 | Clean dataset and handle missing values | 3 |

Total Story Points: 5

🟢 Sprint 2: Model Development

Duration: 5 Days

Epics Covered:
Feature Engineering, Model Training

| User Story | Task | Story Points |
| --- | --- | --- |
| USN-3 | Perform feature selection and structuring | 3 |
| USN-4 | Train Random Forest classification model | 3 |

Total Story Points: 6

🟢 Sprint 3: Model Evaluation & Saving

Duration: 3 Days

Epics Covered:
Model Evaluation, Model Saving

| User Story | Task | Story Points |
| --- | --- | --- |
| USN-5 | Evaluate model using accuracy, precision, recall, F1-score | 2 |
| USN-6 | Save trained model using Joblib (.pkl file) | 1 |

Total Story Points: 3

🟢 Sprint 4: Flask Web Development

Duration: 4 Days

Epics Covered:
Web Application Development, Integration

| User Story | Task | Story Points |
| --- | --- | --- |
| USN-7 | Develop Flask backend routes | 3 |
| USN-8 | Design frontend UI using HTML & CSS | 2 |
| USN-9 | Integrate trained model with Flask backend | 3 |

Total Story Points: 8

📈 Team Velocity Calculation

Total Story Points =

5 (Sprint 1) +
6 (Sprint 2) +
3 (Sprint 3) +
8 (Sprint 4)

= 22 Story Points

Total Sprints = 4

Average Velocity per Sprint =

22 ÷ 4 = 5.5 Story Points per Sprint

Average Velocity per Day =

22 ÷ 17 Days ≈ 1.29 Story Points per Day

📉 Burndown Trend (Explanation)

A burndown chart tracks remaining story points over time.

At Start → 22 story points
After Sprint 1 → 17 remaining
After Sprint 2 → 11 remaining
After Sprint 3 → 8 remaining
After Sprint 4 → 0 remaining

This shows structured and steady progress until project completion.

✅ Conclusion

The project was divided into 4 structured sprints covering data preparation, model development, evaluation, and deployment.

Story point estimation helped in workload management and progress tracking.

The calculated velocity indicates consistent sprint performance and efficient planning throughout the project lifecycle.