Project Name

Prosperity Prognosticator – Startup Success Prediction Using Machine Learning

Date

20-02-2026

1️⃣ Product Backlog, Sprint Schedule & Estimation

The project was planned using Agile methodology with sprint-based execution.
Each task was assigned story points based on complexity and effort required.

📊 Sprint Breakdown Table

| Sprint | Functional Requirement (Epic) | User Story No | User Story / Task | Story Points | Priority | Team Member |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Collection | USN-1 | As a developer, I can collect startup dataset from Kaggle | 2 | High | Self |
| Sprint-1 | Data Preprocessing | USN-2 | As a developer, I can clean and preprocess dataset | 3 | High | Self |
| Sprint-2 | Feature Engineering | USN-3 | As a developer, I can select and structure relevant features | 3 | High | Self |
| Sprint-2 | Model Training | USN-4 | As a developer, I can train Random Forest classification model | 3 | High | Self |
| Sprint-3 | Model Evaluation | USN-5 | As a developer, I can evaluate model using accuracy, precision, recall, F1-score | 2 | Medium | Self |
| Sprint-3 | Model Saving | USN-6 | As a developer, I can save trained model using Joblib | 1 | Medium | Self |
| Sprint-4 | Web Development | USN-7 | As a user, I can enter startup inputs through web form | 3 | High | Self |
| Sprint-4 | Model Integration | USN-8 | As a user, I can receive prediction result | 3 | High | Self |
| Sprint-4 | UI Design | USN-9 | As a user, I can view result clearly with confidence score | 2 | Medium | Self |

2️⃣ Sprint Tracker & Velocity

📅 Sprint Summary Table

| Sprint | Total Story Points | Duration | Start Date | End Date | Story Points Completed |
| --- | --- | --- | --- | --- | --- |
| Sprint-1 | 5 | 5 Days | (Date) | (Date) | 5 |
| Sprint-2 | 6 | 5 Days | (Date) | (Date) | 6 |
| Sprint-3 | 3 | 3 Days | (Date) | (Date) | 3 |
| Sprint-4 | 8 | 4 Days | (Date) | (Date) | 8 |

📈 Velocity Calculation

Total Story Points Completed = 22

Total Sprint Duration = 17 Days

Average Velocity per Day =

22 ÷ 17 ≈ 1.29 Story Points per Day

OR

Average Velocity per Sprint =

22 ÷ 4 = 5.5 Story Points per Sprint

3️⃣ Burndown Chart (Explanation)

A burndown chart represents remaining work versus time.

Initial Work = 22 Story Points

After Sprint 1 → 17 Remaining
After Sprint 2 → 11 Remaining
After Sprint 3 → 8 Remaining
After Sprint 4 → 0 Remaining

This shows steady reduction in workload and systematic completion of tasks without delay.

📌 Development Milestones Achieved

• Dataset Collection
• Data Cleaning & Preprocessing
• Feature Selection
• Random Forest Model Training
• Model Evaluation
• Model Saving (.pkl file)
• Flask Backend Development
• Frontend UI Development
• Model Integration with Flask
• System Testing

✅ Conclusion

The project planning phase ensured structured development through sprint-based execution.

Story point estimation helped in workload management and timeline control.

The burndown pattern indicates smooth task completion and efficient project tracking.

This agile planning approach ensured that the Startup Success Prediction System was completed systematically and successfully.